## Slide 1
Weekly Report
3rd Aug, 2020
Location : Meeting room 1
Plan for E-PCR
Title
July
August
October
November
Project identification
Get requirement
System analysis
System design
Code programming
UAT & Unit test
Training & Trial
Document
WEEK 1
N O W
- Edit mock up E-PCR system
- Analysis E-PCR system
- Present Mock up E-PCR system
- Confirm requirement
is E-PCR system with user
Achieved
On process
Not Achieved
Remark :
WEEK 2
WEEK 3
WEEK 4
- Design database and
diagram

## Slide 2
Weekly Report
3rd Aug, 2020
Location : Meeting room 1
Plan for E-PCR
Title
July
August
October
November
Project identification
Get requirement
System analysis
System design
Code programming
UAT & Unit test
Training & Trial
Document
Result on last week
Target in this week
N O W
Edit mock up E-PCR system
Analysis E-PCR system
Present Mock up E-PCR system
Confirm requirement is
E-PCR system with user
Achieved
On process
Not Achieved
Remark :
Design database and diagram

## Slide 3
Weekly Report
Result on last week
Target in this week
20th Jul, 2020
Location : Meeting room 1
Achieved
On process
Not Achieved
นำเสนอ Standard Code
ปรับปรุง การออกแบบ mock up ของระบบ
จัดทำรายงานการประชุมครั้งที่ 1
นำเสนอ mock up หน้าจอของระบบ
เก็บ Requirement กับ user ครั้งที่ 2
เก็บ Requirement กับ user ครั้งที่ 1

## Slide 4
Target in this week
MON
MON
TUE
TUE
WED
WED
THU
THU
FRI
FRI
Result on last week
Result on last week
Target in this week
Result on last week
Target in this week
Result on last week
Target in this week
Result on last week
Target in this week
Weekly Report